Timeline Chart

| Week Task Person | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A: Fahim |  |  |  |  |  |  |  |  |  |  |  |  |
| B: Mithun |  |  |  |  |  |  |  |  |  |  |  |  |
| C: Tanzimul |  |  |  |  |  |  |  |  |  |  |  |  |
| D: Fahim |  |  |  |  |  |  |  |  |  |  |  |  |
| E: Tanzimul |  |  |  |  |  |  |  |  |  |  |  |  |
| F: Aniruddha |  |  |  |  |  |  |  |  |  |  |  |  |
| G: Musfique |  |  |  |  |  |  |  |  |  |  |  |  |

A: Requirements & Authentication Modeling

B: Architectural Design & Profile Setup

C: Tournament Component Design

D: Registration & Matchmaking Logic

E: Payment Integration & Security

F: Real-Time Score Sync & Live Tracking

G: Archive System & User Recognition

H: System Testing & Final Acceptance

| Task Model | Task Name | Duration | Week-1 |  |  | Week-2 |  |  |  | Week-3 |  |  |  | Week-4 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | A: Requirements & Auth Modeling | 8 days |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | MS Teams OAuth 2.0 Integration | 4 days |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Domain Validation Logic | 4 days |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | B: Architectural Design & Profile | 8 days |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Profile Field Locking Setup | 4 days |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Database Schema (SQL Server) | 4 days |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

I: Administrative Control & Monitoring

J: System Testing & Final Acceptance

● Requirement Modeling & Architectural Design:

● Component Design & Code Generation:

| Task Model | Task Name | Duration | WEEK-5 |  |  | WEEK-5 |  |  | WEEK-5 |  |  | WEEK-5 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | C: Tournament Component Design | 6 days |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Admin Dashboard & Game Setup | 6 days |  |  |  |  |  |  |  |  |  |  |  |  |
|  | D: Registration & Matchmaking | 8 days |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Auto Matchmaking Engine | 8 days |  |  |  |  |  |  |  |  |  |  |  |  |
|  | E: Payment Integration & Security | 8 days |  |  |  |  |  |  |  |  |  |  |  |  |
|  | bKash/Stripe API Integration | 4 days |  |  |  |  |  |  |  |  |  |  |  |  |
|  | SQL Injection Security Audit | 4 days |  |  |  |  |  |  |  |  |  |  |  |  |
|  | F: Real-Time Score Sync & Tracking | 6 days |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Live Score Update Interface | 6 days |  |  |  |  |  |  |  |  |  |  |  |  |

● Archive System, Community & Administrative Control:

| Task Mode | Task Name | Duration | WEEK-9 | WEEK-9 | WEEK-9 |
| --- | --- | --- | --- | --- | --- |
|  | G: Archive System & Recognition | 6 days |  |  |  |
|  | Hall of Fame Data Logic | 3 days |  |  |  |
|  | Historical Result Archiving | 3 days |  |  |  |
|  | H: Community & Reputation | 6 days |  |  |  |
|  | Achievement Tracking System | 3 days |  |  |  |
|  | Reputation Score Calculation | 6 days |  |  |  |
|  | I: Administrative Control | 3 days |  |  |  |
|  | Registration & Payment Approval | 3 days |  |  |  |

● Testing, Administration & Final Delivery:

| Task Mode | Task Name | Duration | WEEK-9 |  |  | WEEK-10 |  |  | WEEK-11 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | G: Archive System & Recognition | 6 days |  |  |  |  |  |  |  |  |  |
|  | Hall of Fame & Historical Data | 6 days |  |  |  |  |  |  |  |  |  |
|  | H: Community & Reputation | 6 days |  |  |  |  |  |  |  |  |  |
|  | Player Achievement Tracking | 6 days |  |  |  |  |  |  |  |  |  |
|  | I: Administrative Control | 6 days |  |  |  |  |  |  |  |  |  |
|  | User Management & Ban Logic | 6 days |  |  |  |  |  |  |  |  |  |
|  | J: System Testing & Acceptance | 6 days |  |  |  |  |  |  |  |  |  |
|  | Performance & UAT Testing | 6 days |  |  |  |  |  |  |  |  |  |

● System Testing & Final Acceptance:

| Task Mode | Task Name | Duration | WEEK-12 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | J: System Testing & Acceptance | 8 days |  |  |  |  |  |  |
|  | Unit & Integration Testing | 2 days |  |  |  |  |  |  |
|  | Performance & Load Testing | 2 days |  |  |  |  |  |  |
|  | Security Audit (SQL Injection) | 2 days |  |  |  |  |  |  |
|  | Final User Acceptance (UAT) | 2 days |  |  |  |  |  |  |